# eurostream — Discovery & Assessment

Built with: databricks-discovery skills (Velox) · Databricks agent skills 0.2.25 · Databricks CLI 1.18.0

## Contents

Part A — Discovery

1. Executive summary

2. Business context & target-state requirements

3. Data landscape & current-state architecture

4. Workload catalogue

5. Data dependencies & lineage, including external services

Part B — Assessment

6. Governance, PII & GDPR gaps

7. Databricks security posture

8. Technical debt register

9. Migration complexity & scope

10. Target architecture & component mapping

11. Recommendations, phased roadmap & cost estimate

12. Risk register, assumptions & open decisions

Appendix

A. Evidence

Evidence sufficiency — eurostream  (run-01, 2026-10-06)

B. Best-practice references

C. Stakeholder questionnaire

# Part A — Discovery

## 1. Executive summary

This report is for the delivery lead / repo owner to decide whether the Databricks build is ready to become the primary EuroStream runtime, and which Python / DuckDB / Turso components to migrate, keep or retire, before no fixed date.  stated (decision) · assumed (audience, date) — OQ-04

Readiness: 1 / 5 — the lowest dimension; an estate is as ready as its weakest part.

| Dimension | Score | Basis | Evidence |
| --- | --- | --- | --- |
| Data | 3 / 5 | Target Bronze/Silver/Gold/governance objects exist (37) and match the design, but nothing has been written to them since 2026-09-28 and Silver hash continuity is open. | eurostream.information_schema.tables grouped by schema/type |
| Logic / code | 4 / 5 | Fraud thresholds and the four quality gates match across stacks; one alert rule differs (GEO_MISMATCH); Databricks erasure reaches more stores than Python. | databricks/notebooks/03fraudstreaming.py:378-388 |
| Governance & PII | 1 / 5 | PII masks, tags and row filters from 50grantsand_tags.sql are absent in the deployed catalog, and the workspace runs in US East (Ohio) against the EU-only ADR. | eurostream.informationschema.columnmasks → 0 rows; system.billing.usage 90d → skuname LIKE '%USEAST_OHIO' |
| Security | 2 / 5 | Read from the client's own SAT run 1 (2026-10-05) by thuyhoang@kms-technology.com via read-only SQL: 23 of 52 checks failed; severity-weighted pass share 59% (61/103); 3 failed High checks cap the score at 2 (security-posture scoring rule, applied by hand — posture.py could not run here). | sat.securityanalysis.securitychecks runid=1 ⨝ securitybest_practices, score=1 |
| Operations | 1 / 5 | All Databricks runs fall on one day (2026-09-28) with failures in every job; fraud stream, quality gate and orchestrator are not deployed; the bundle ships schedules paused and the UI is the declared source of truth. | system.lakeflow.jobs ⨝ jobruntimeline, 90d, name LIKE '%eurostream%' |

### Top 5 risks

| # | Severity | Risk | When migrated | Evidence |
| --- | --- | --- | --- | --- |
| FND-01 | critical | PII masks, tags and row filters defined in code are not applied in the workspace | carried | stated: SELECT * FROM eurostream.informationschema.columnmasks → 0 rows; routines/columntags/rowfilters → 0 rows; databricks/sql/50grantsand_tags.sql:425-447 |
| FND-03 | high | Databricks build ran on one day only (2026-09-28); half the jobs failed at least once | carried | stated: system.lakeflow.jobs ⨝ jobruntimeline, 90d, name LIKE '%eurostream%' |
| FND-11 | high | SAT run 1 (2026-10-05): 23 of 52 checks failed, 3 of them High | carried | stated: sat.securityanalysis.securitychecks runid=1 ⨝ securitybest_practices, score=1 |
| FND-04 | high | Deployed jobs do not match the bundle; fraud stream, quality gate and orchestrator are absent | redesign | stated: databricks/dab/resources/jobs.yml:15-44; system.lakeflow.jobs name LIKE '%eurostream%' → 4 jobs |
| FND-02 | high | Workspace runs in US East (Ohio); ADR-0001 requires EU-only processing | redesign | stated: system.billing.usage 90d → skuname LIKE '%USEAST_OHIO'; docs/adr/0001-eu-region-choice.md:22 |

### Recommendation

No-go today; go after three conditions, re-assessed at the end of wave 1. Owner: delivery lead.

The Databricks build is the better design. Its erasure reaches more places than the Python stack (quarantine, the lake Volume, a physical purge of the fraud sink). Its App replaces an unauthenticated erasure API with per-user reads and a signed confirmation. Its fraud and quality logic matches the Python rules except for one alert rule. What is not ready is the workspace it runs in:

Move production to an EU-region workspace. The current one bills in US East (Ohio), and ADR-0001 promises EU-only processing. Treat this workspace as the rehearsal environment. Decide by answering OQ-06.

Apply the governance script and prove it. 50_grants_and_tags.sql masks email, IBAN and IP address, but none of its masks, tags or filters exist in the deployed catalog. Re-read information_schema after applying it; zero masks means no go.

Run unattended for 14 days. Deploy the jobs from the bundle (fraud stream, medallion refresh, quality gate, export, erasure, orchestrator) and unpause them. Exit: no failed run in the last 7 days, and an erasure rehearsal that verifies every layer.

Retire the Python stack (GitHub Actions schedule, FastAPI app, Render) only after condition 3 holds, and only after OQ-02 confirms nobody outside the demo uses it. Turso stays deferred until its owner says whether it is still used. Agree the GEO_MISMATCH rule (OQ-08) before wave 1 starts, because it changes fraud alert counts.

4 open decision(s) block this — §12.

### What the evidence does not yet support

| Conclusion needed | Evidence required | In hand | State | If missing |
| --- | --- | --- | --- | --- |
| Go / no-go on cut-over | Feature parity (code), deployed objects (UC), working runs (job history), security score | code ✅ · UC ✅ · runs ✅ (one day only, FND-03) · SAT ✅ | ⚠️ | Go/no-go can only be "not yet, conditions X" |
| Per-component disposition (migrate / keep / retire) | Python inventory + Databricks counterpart + consumers | code ✅ · consumers ❌ (OQ-02, OQ-05) | ⚠️ | "Retire" stays defer for Turso, Render API, HF publish |
| Erasure (Art. 17) parity | Both erasure paths read; a rehearsal run on Databricks | code ✅ · 8 erasure runs on 2026-09-28 (7 ok) | ⚠️ | Rehearsal outputs not inspected |
| Cost baseline | system.billing.usage ≥ 30 days of steady running | 2026-09-25 → 2026-10-06, rehearsal only | ❌ | No run-rate cost statement; only "rehearsal cost" |
| Usage window | system.lakeflow.job_run_timeline 90d | 2026-09-28 04:50 → 09:59 UTC (all runs) | ❌ | Nothing on Databricks has steady-state usage |

## 2. Business context & target-state requirements

Axis A — type

Insufficient evidence — needs documents, transcripts or tickets read by requirements-extraction; risk if skipped: the target is designed against assumed use cases, SLAs and residency.

## 3. Data landscape & current-state architecture

| Kind | Objects | Holds PII | PII not classified |
| --- | --- | --- | --- |
| api_endpoint | 1 | 1 | 0 |
| export | 1 | 0 | 0 |
| external_consumer | 1 | 1 | 0 |
| job | 4 | 0 | 0 |
| queue | 1 | 1 | 0 |
| table | 1 | 1 | 0 |

Complexity: not assessed — no Lakebridge Analyzer output; complexity left null.

| Store | Kind | Layer | Volume | Holds PII | Evidence |
| --- | --- | --- | --- | --- | --- |
| Python event bus (SQLite / Kafka adapter): orders, clicks, payments, erasure_requests | queue | ingest | — | yes | stated: src/eurostream/producers.py |
| DuckDB warehouse bronze/silver/gold/governance | table | store | — | yes | stated: src/eurostream/warehouse.py |
| Parquet lake → Hugging Face swadhinbiswas/eustream | export | serving | — | no | stated: .github/workflows/orchestrate.yml |

## 4. Workload catalogue

6 workloads · 6 with no owner recorded — a wave cannot take a workload nobody owns.

| Workload | Kind | Frequency | Volume | Owner | Evidence |
| --- | --- | --- | --- | --- | --- |
| Deployed jobs: eurostreambootstrap, eurostreampipeline, eurostreamexportlake, eurostreamart17erasure | job | — | — | NOT SET | stated: system.lakeflow.jobs name LIKE '%eurostream%' |
| FastAPI app (/erase, /erasure-requests, /produce, /stream, /transform, /quality-gate, /metrics, /sync-turso, gold/governance reads) | api_endpoint | — | — | NOT SET | stated: src/eurostream/api.py:206 |
| Python FraudStreamProcessor | job | — | — | NOT SET | stated: src/eurostream/streaming.py:56 |
| Python quality gates (uniqueness, PII not clear, consent gating, RI) | job | — | — | NOT SET | stated: src/eurostream/quality.py:48-55 |
| GitHub Actions orchestrate.yml (every 4h) | job | — | — | NOT SET | stated: .github/workflows/orchestrate.yml |
| Turso libSQL mirror | external_consumer | — | — | NOT SET | stated: src/eurostream/governance/erasure.py:215 |

## 5. Data dependencies & lineage, including external services

Insufficient evidence — needs code or scanner output that shows reads and writes; risk if skipped: a wave ships without something it depends on.

# Part B — Assessment

## 6. Governance, PII & GDPR gaps

4 surfaces hold personal data; erasure is not proven to reach 2 of them; 0 stores are not yet classified.

| Surface | Kind | Erasure reaches | Evidence |
| --- | --- | --- | --- |
| FastAPI app (/erase, /erasure-requests, /produce, /stream, /transform, /quality-gate, /metrics, /sync-turso, gold/governance reads) | api_endpoint | unknown | stated: src/eurostream/api.py:206 |
| Python event bus (SQLite / Kafka adapter): orders, clicks, payments, erasure_requests | queue | no | stated: src/eurostream/producers.py |

| # | Severity | Finding | When migrated | Evidence |
| --- | --- | --- | --- | --- |
| FND-08 | medium | piimanifest.json omits payments.iban and clicks.ipaddress | carried | stated: governance/pii_manifest.json:1-10 |
| FND-12 | low | Databricks erasure is broader than Python but does not verify the remote Hugging Face copy | carried | stated: databricks/notebooks/02article17erasure.py:911 |
| FND-02 | high | Workspace runs in US East (Ohio); ADR-0001 requires EU-only processing | redesign | stated: system.billing.usage 90d → skuname LIKE '%USEAST_OHIO'; docs/adr/0001-eu-region-choice.md:22 |

## 7. Databricks security posture

Score: 2 / 5 — Read from the client's own SAT run 1 (2026-10-05) by thuyhoang@kms-technology.com via read-only SQL: 23 of 52 checks failed; severity-weighted pass share 59% (61/103); 3 failed High checks cap the score at 2 (security-posture scoring rule, applied by hand — posture.py could not run here). [sat: sat.securityanalysis.securitychecks runid=1 ⨝ securitybest_practices, score=1]

Not assessed: live workspace read (posture.py run --workspace) to cross-check SAT; GOV-21 and GOV-34 are known SAT false-fail candidates — if both are rejected on review the cap lifts to 3.

| # | Severity | Gap | When migrated | Evidence |
| --- | --- | --- | --- | --- |
| FND-01 | critical | PII masks, tags and row filters defined in code are not applied in the workspace | carried | stated: SELECT * FROM eurostream.informationschema.columnmasks → 0 rows; routines/columntags/rowfilters → 0 rows; databricks/sql/50grantsand_tags.sql:425-447 |
| FND-11 | high | SAT run 1 (2026-10-05): 23 of 52 checks failed, 3 of them High | carried | stated: sat.securityanalysis.securitychecks runid=1 ⨝ securitybest_practices, score=1 |
| FND-09 | medium | Python API exposes erasure and data endpoints without authentication, CORS * | resolved-by-target | stated: src/eurostream/api.py:206 |
| FND-10 | medium | Hard-coded default PII salt in Python; Databricks reads it from Spark conf | resolved-by-target | stated: src/eurostream/config.py:22; databricks/dlt/silver_pseudonymize.py:31 |

## 8. Technical debt register

All findings — when migrated: carried 6 · redesign 4 · resolved-by-target 2

Evidence: stated 12

| # | Severity | Category | Layer | Debt | When migrated | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| FND-03 | high | ops | ops | Databricks build ran on one day only (2026-09-28); half the jobs failed at least once | carried | stated: system.lakeflow.jobs ⨝ jobruntimeline, 90d, name LIKE '%eurostream%' |
| FND-06 | medium | logic | transform | GEO_MISMATCH fires once per window in Python, on every event in Databricks | carried | stated: src/eurostream/streaming.py:134-146; databricks/notebooks/03fraudstreaming.py:378-388 |
| FND-04 | high | ops | ops | Deployed jobs do not match the bundle; fraud stream, quality gate and orchestrator are absent | redesign | stated: databricks/dab/resources/jobs.yml:15-44; system.lakeflow.jobs name LIKE '%eurostream%' → 4 jobs |
| FND-07 | medium | dependency | store | Turso sync and its erasure cascade have no Databricks counterpart | redesign | stated: src/eurostream/governance/erasure.py:215 |
| FND-05 | medium | ops | ops | Bundle ships continuous ingest and the 4-hourly orchestrator PAUSED; UI is declared source of truth | redesign | stated: databricks/dab/resources/jobs.yml:376; databricks/dab/databricks.yml:3 |

## 9. Migration complexity & scope

8 of 9 objects decided (88%). 1 undecided or deferred; 7 blocked on an open question. In scope: migrate + modernize; out: retire; deferred: not yet in or out.

| Kind | migrate | modernize | retire | defer | undecided |
| --- | --- | --- | --- | --- | --- |
| job | 2 | 2 | 0 | 0 | 0 |
| api_endpoint | 0 | 1 | 0 | 0 | 0 |
| queue | 1 | 0 | 0 | 0 | 0 |
| table | 1 | 0 | 0 | 0 | 0 |
| export | 1 | 0 | 0 | 0 | 0 |
| external_consumer | 0 | 0 | 0 | 1 | 0 |

| Object | Kind | Disposition | Complexity (source) | Wave | Blocked by |
| --- | --- | --- | --- | --- | --- |
| Deployed jobs: eurostreambootstrap, eurostreampipeline, eurostreamexportlake, eurostreamart17erasure | job | modernize | — | 1 | OQ-03 |
| Python event bus (SQLite / Kafka adapter): orders, clicks, payments, erasure_requests | queue | migrate | — | 1 | — |
| DuckDB warehouse bronze/silver/gold/governance | table | migrate | — | 1 | OQ-09 |
| Python FraudStreamProcessor | job | migrate | — | 1 | OQ-08 |
| Python quality gates (uniqueness, PII not clear, consent gating, RI) | job | migrate | — | 1 | — |
| FastAPI app (/erase, /erasure-requests, /produce, /stream, /transform, /quality-gate, /metrics, /sync-turso, gold/governance reads) | api_endpoint | modernize | — | 2 | OQ-02 |
| Parquet lake → Hugging Face swadhinbiswas/eustream | export | migrate | — | 2 | OQ-05 |
| GitHub Actions orchestrate.yml (every 4h) | job | modernize | — | 2 | OQ-02 |
| Turso libSQL mirror | external_consumer | defer | — | — | OQ-02 |

Retire recommendations: 0 (owner agreed: 0).

### Business rules at risk

No business rule extracted yet.

No rule is CONFLICT, CODE-ONLY or CONFIG-ONLY.

## 10. Target architecture & component mapping

Keep the target the repo already designs, with these choices:

Workspace and region: one production workspace in an EU region (<eu-region>), with Unity Catalog metastore admin delegated to a group (SAT GOV-21). The current US workspace stays dev/rehearsal with synthetic data only.

Catalog: eurostream with bronze, silver, gold, governance and lake, as databricks/sql/00_catalogs.sql defines. Masks, governed tags and row filters come from 50_grants_and_tags.sql, applied by the deploy pipeline rather than by hand, so a redeploy cannot drop them.

Ingestion: Kafka → Lakeflow Bronze streaming tables, with a quarantine table for malformed events. The Bronze pipeline relies on a Beta feature (REPLACE USING, DBR 18.2+) on the CURRENT channel, which cannot be pinned. Verify it in the EU workspace before promotion.

Transform: serverless Lakeflow pipelines for Silver (pseudonymised, salt from a secret scope) and Gold (consent-gated). Fraud scoring runs as a continuous job on job compute.

Orchestration: one bundle (databricks/dab) as the deployment source of truth. Jobs run as service principals (SAT GOV-42); the 4-hourly orchestrator replaces GitHub Actions.

Serving: the Databricks App for operators and the DPO. Add a SQL alert for the erasure SLA (60 s), which the App configures but nothing measures yet.

Export: the Volume lake.exports, with the Hugging Face push switched on only if OQ-05 says it must continue.

Architect's decisions: the EU region, the Kafka provider, and whether Turso survives.

| Object | Disposition | Target component |
| --- | --- | --- |
| Deployed jobs: eurostreambootstrap, eurostreampipeline, eurostreamexportlake, eurostreamart17erasure | modernize | Bundle-deployed jobs from databricks/dab/resources/jobs.yml (replace the UI-created ones) |
| FastAPI app (/erase, /erasure-requests, /produce, /stream, /transform, /quality-gate, /metrics, /sync-turso, gold/governance reads) | modernize | Databricks App (OBO reads + preview-token erasure); ingest/transform endpoints become Lakeflow Jobs; erasure SLA metric → SQL alert (to build) |
| Python event bus (SQLite / Kafka adapter): orders, clicks, payments, erasure_requests | migrate | Kafka → Lakeflow Bronze streaming tables eurostream.bronze.{orders,clicks,payments,erasurerequests} + ingestquarantine (already built) |
| DuckDB warehouse bronze/silver/gold/governance | migrate | Unity Catalog eurostream.{bronze,silver,gold,governance} (37 objects deployed) |
| Python FraudStreamProcessor | migrate | Lakeflow Job eurostreamfraudcontinuous running databricks/notebooks/03fraudstreaming.py (defined in bundle, not deployed) |
| Parquet lake → Hugging Face swadhinbiswas/eustream | migrate | Job eurostreamexportlake → /Volumes/eurostream/lake/exports, sync_huggingface=true |
| Python quality gates (uniqueness, PII not clear, consent gating, RI) | migrate | Lakeflow Job eurostreamqualitygate running databricks/notebooks/01qualitygates.py (defined in bundle, not deployed) |
| GitHub Actions orchestrate.yml (every 4h) | modernize | Lakeflow Job eurostream_orchestrator, cron 0 0 */4 * * ? (bundle; unpause after wave 1 exit) |

## 11. Recommendations, phased roadmap & cost estimate

Wave 0 — foundations (before any cut-over). EU workspace, metastore admin group, IP access list enforced, audit-log monitoring (SAT High checks). Bundle variables documented and the runbook moved out of .gitignore (OQ-03). Exit: SAT re-run with no High failures; the bundle deploys to an empty workspace.

Wave 1 — core pipeline. Bronze ingestion, fraud stream, Silver/Gold, quality gate and erasure jobs from the bundle; governance script applied; GEOMISMATCH aligned. Exit: 14 days unattended, the last 7 with no failed run; masks visible in `informationschema`; erasure rehearsal verified on every layer.

Wave 2 — schedule, serving and export. Unpause the orchestrator, switch off the GitHub Actions cron, point users at the Databricks App, decide on the Hugging Face push. Exit: one week with both stacks producing comparable Gold counts, then the Python schedule is off.

Wave 3 — decommission. Retire the FastAPI app, Render and Turso once OQ-02 has an answer from their owner.

Wave 1: 5 objects

Wave 2: 3 objects

### Cost estimate

An estimate: drivers and a range with the assumptions it rests on — not a price. The price is the delivery lead's.

This is an estimate, not a price. Effort is driven by:

No code conversion. The target code exists. Effort is deployment, hardening and proof, not transpiling.

Environment build: a new EU workspace and its account-level settings. This is client-owned and the longest lead item.

Deployment rework: 4 UI-created jobs replaced by the 8 bundle jobs (2 already exist by name: export and erasure). Workspace hosts, deployer id and Kafka bootstrap are supplied at deploy time.

Governance: one 490-line SQL script to apply and verify.

One logic change (GEO_MISMATCH).

One SLA alert to build.

Calendar time: 14 days of unattended running, plus a week of parallel run.

Range: a few weeks of one engineer plus the client's platform admin, dominated by calendar time rather than effort. Rehearsal compute so far was about 41 DBU-equivalent units over 8 days; there is no steady-state cost baseline yet.

## 12. Risk register, assumptions & open decisions

### Risks

EU residency: cutting over in this workspace moves EU personal data to the US. Mitigation: wave 0 EU workspace. Owner: repo owner / DPO.

Clear-text PII: without the masks, anyone with SELECT on Bronze reads email, IBAN and IP address. Mitigation: apply the governance script through the pipeline, plus a quality check that fails when no mask exists.

Unproven operations: one rehearsal day with failures in every job. Mitigation: the 14-day exit criterion.

Hidden consumers: Turso, the FastAPI endpoints and the Hugging Face dataset may have users nobody has named. Mitigation: OQ-02 and OQ-05 before wave 3.

Beta runtime feature: Bronze relies on Beta REPLACE USING on a channel that cannot be pinned (databricks/dab/resources/pipelines.yml:6-10). Mitigation: verify it in the EU workspace in wave 0 and watch Databricks release notes.

| # | Severity | Risk | When migrated | Requirements | Questions |
| --- | --- | --- | --- | --- | --- |
| FND-01 | critical | PII masks, tags and row filters defined in code are not applied in the workspace | carried | — | OQ-07 |
| FND-03 | high | Databricks build ran on one day only (2026-09-28); half the jobs failed at least once | carried | — | — |
| FND-11 | high | SAT run 1 (2026-10-05): 23 of 52 checks failed, 3 of them High | carried | — | — |
| FND-04 | high | Deployed jobs do not match the bundle; fraud stream, quality gate and orchestrator are absent | redesign | — | OQ-03 |
| FND-02 | high | Workspace runs in US East (Ohio); ADR-0001 requires EU-only processing | redesign | — | OQ-06 |

### Assumptions

Every record resting on inference, not on a source — each is an open question until confirmed.

No inferred record.

### Open decisions

| # | Decision | Owner | Blocking | Default if unanswered |
| --- | --- | --- | --- | --- |
| OQ-01 | Why cut over now? If both runtimes keep running side by side for 12 more months, what breaks? | Repo owner (name: ?) | — | Driver = run one supported platform; retire what Databricks covers |
| OQ-02 | Where does the Python stack run today (Render, Docker, GitHub Actions orchestrate.yml, Turso), and who uses its API/dashboard? | Repo owner (name: ?) | FND-07, FND-09 | Treat Render, GitHub Actions and Turso as live; their disposition stays 'defer' until confirmed |
| OQ-06 | Is a US-region (us-east-2) workspace acceptable, or must production move to an EU-region workspace per ADR-0001? | Repo owner / DPO (name: ?) | FND-02 | Production needs an EU workspace; this one is a rehearsal environment |
| OQ-07 | Was 50grantsand_tags.sql (masks, tags, row filters) never run, or run and later dropped? Who applies it? | Workspace admin (name: ?) | FND-01 | Treat as not applied; blocking until applied and re-read |

# Appendix

## A. Evidence

# Evidence sufficiency — eurostream  (run-01, 2026-10-06)

| Conclusion needed | Evidence required | In hand | State | If missing |
| --- | --- | --- | --- | --- |
| Go / no-go on cut-over | Feature parity (code), deployed objects (UC), working runs (job history), security score | code ✅ · UC ✅ · runs ✅ (one day only, FND-03) · SAT ✅ | ⚠️ | Go/no-go can only be "not yet, conditions X" |
| Per-component disposition (migrate / keep / retire) | Python inventory + Databricks counterpart + consumers | code ✅ · consumers ❌ (OQ-02, OQ-05) | ⚠️ | "Retire" stays defer for Turso, Render API, HF publish |
| Erasure (Art. 17) parity | Both erasure paths read; a rehearsal run on Databricks | code ✅ · 8 erasure runs on 2026-09-28 (7 ok) | ⚠️ | Rehearsal outputs not inspected |
| Deployed = code (no drift) | UC objects vs databricks/sql, dlt/, dab/ | ✅ | ✅ | Drift found: FND-01, FND-04 |
| Security readiness | SAT run on the target workspace | SAT run 1, 2026-10-05: 23/52 failed | ✅ | — |
| EU residency | Workspace region | system.billing.usage SKUs USEASTOHIO | ✅ | Conflict: FND-02 |
| Cost baseline | system.billing.usage ≥ 30 days of steady running | 2026-09-25 → 2026-10-06, rehearsal only | ❌ | No run-rate cost statement; only "rehearsal cost" |
| Usage window | system.lakeflow.job_run_timeline 90d | 2026-09-28 04:50 → 09:59 UTC (all runs) | ❌ | Nothing on Databricks has steady-state usage |

Every row in this report names its locator. Sources read: workbook tab *Sources*. Records still extracted (excluded unless --include-unreviewed): 0.

## B. Best-practice references

No external reference cited.

## C. Stakeholder questionnaire

One list per person. High-impact ones are in §12; email drafts in workbook tab *Open Questions*.

Fraud rule owner (name: ?) — 1

OQ-08: Which GEO_MISMATCH behaviour is intended: once per customer per 5-minute window (Python) or every event (Databricks)? [src/eurostream/streaming.py:134-146]

Repo owner (name: ?) — 5

OQ-01: Why cut over now? — §12

OQ-02: Where does the Python stack run today (Render, Docker, GitHub Actions orchestrate.yml,… — §12

OQ-03: Can you share the private runbook docs/databricks/ (gitignored), and should the bundle become the deployment source of truth? [databricks/dab/databricks.yml:3]

OQ-05: Does anyone consume the public Parquet lake on Hugging Face, and must Databricks keep publishing it (synchuggingface is off by default)? [databricks/notebooks/04export_lake.py:20]

OQ-09: Is the production salt the same secret in both stacks, and must Silver hashes stay comparable across the cut-over? [src/eurostream/config.py:22]

Repo owner / DPO (name: ?) — 1

OQ-06: Is a US-region (us-east-2) workspace acceptable, or must production move to an EU-region… — §12

User — 1

OQ-04: Who reads the report and by when must the cut-over decision be made? [session 2026-10-06]

Workspace admin (name: ?) — 1

OQ-07: Was 50grantsand_tags.sql (masks, tags, row filters) never run, or run and later dropped? — §12